## Slide 1: HeroKuApp Test Plan
Shyam

## Slide 2: Table of Content
Summary and Objectives
Scope
Testing Strategy
Requirements
Schedules
Control Procedure
Features
Resource Roles and Responsibilities
Dependencies, Risk/Assumption
Approvals

## Slide 3: Summary and Objectives
Key objective of this project is to prove the automation capabilities by automating the Herokuapp application.
The application contains a web table, 3 buttons, a canvas and text for validation. Testing activity involves in editing and
deleting the existing table and clicking the button to verify the status of the button, it also includes validating the test and
behaviour of the table after the modification.
Overall objective for testing the Herokuapp to evaluate the quality of a software product and to improve it by
identifying defects using manual and automated testing. Application Under Test should ensure the following requirements.
Conforms to functional and non-functional requirements
AUT meets the quality specifications defined by the client
Bugs/issues are identified and fixed before go live

## Slide 4: Scope
In Scope:
Testing will be carried using standard web browsers
Testing includes verify the application behaviour over the internet
Testing involves only front-end validation
Regression and Sanity testing will be carried fully automated after the 10th release
New regression and sanity test cases will be automated after every releases.
Out of Scope:
Non-functional test cases cannot be automated
Backend validation is not in the scope of testing

## Slide 5: Testing Strategy
The testing approach will follow the test process model, which is phased whereby each level of testing builds on the previous level of test. The low level details for the, SIT, UAT test phases for this project will be documented within the Detailed Test Plans, which will be delivered as the next set of test deliverables within the Project lifecycle - prior to testing progressing. Every level of testing will be driven by scenarios based on requirements at different levels. The regression testing will be based on the area of the change and should cover the basic features of the impacted system.
Unit Testing
NA
Sanity Testing
Definition: Sanity testing will be done for the testing environment after the code deployment to ensure the application availability before the testing. Automated sanity will be executed in production environment in scheduled interval to monitor the application stability.
Participants: Testing team
Methodology: Agile methodology will be carried for entire testing life cycle.

## Slide 6: Testing Strategy Continued..
System Testing
Definition: System testing includes edit and delete the Challenge DOM table and verify the answer after clicking the qux, bar and baz buttons.
Participants: Testing team
Methodology: Agile methodology will be carried for entire testing life cycle.
System Integration Testing
NA
User Acceptance Testing
NA
Automated Regression Testing
Definition: Set of regression cases will be identified after every release and it will be automated. Set of regression test cases will be executed through automating script before the release
Participant: Testing team

## Slide 7: Requirements
Hardware Requirements
Computers with required software access to the Herokuapp application
Internet
Software Requirements
Windows 10
Web browsers – IE, Chrome,Firefox
Eclipse
Java 1.8 and above
Jenkins
Environment Requirements
Testing environment should be ready before the testing.
Environment support should be available during the testing phase

## Slide 8: Schedules
Testing Schedules
Sanity, System testing, and regression cases will be tested in each sprint before the go live. Testing schedule will be minimum 3 days and maximum five days in sprint.
(Note: In the case pending issue or showstopper issues, the scheduled timing will be vary depending upon the situation)
Delivery Schedules
S. No | Activity | Start date | End Date | Deliverables
1 | Test Plan Preparation |  |  | Test Plan
2 | Test Plan Validation |  |  | Updated test plan
3 | Finalise test plan |  |  | Final test plan
4 | Test Cases preparation |  |  | Test plan
5 | Test Incident Reports |  |  | Test Incident Reports
6 | Test Summary Report |  |  | Test Summary Report

## Slide 9: Control Procedure
Problem Reporting
Defect will be recorded in defect management tool Azure and reported the development team. In the daily meeting the defect status will be updated to the sprint team. I case the defect is pending for unspecified time which affects the major functionality the status will be documented the reported to the higher management.
Key Owners:
First Level : Testers, Test Lead and Development team
Sconed Level : Test Manager, Scrum master and PO

## Slide 10: Features
Features to be tested
Verifying the table content
Modifying the data in the table through edit button
Deleting the table
Click the bar, buz and foo button and verify the answer in the answer area.
Capturing the changes before and after clicking the buttons
Features not to be tested
Backend validation

## Slide 11: Resource Roles and Responsibilities
Test Manger: Collects the testing requirements and enable the testing team to proceed the testing. I case of major defects Test manager will involve the stack holders to resolve the issue.
Test Lead: Will prepare the test artefacts like test cases, test plan and guide the testing team to perform the testing and reporting the testing status to sprint team.
Tester: Involved in testing the reporting the status to the lead
Automation Tester will be automating the new testing cases which is identified for automation.

## Slide 12: Dependencies, Risk/Assumption
Dependencies
Access to the application
Access to install software to automation (Software list will be share separately)
Development team should resolve the issue with given time interval.
Assumption
Assumed application will be ready before the testing
Assumed testing environment will be ready before the testing
Assumed environment support and application support will be provided during entire testing phase
Environment for developing and executing the automation scripts will be provided by stake holders.
Assumed automation environment will access to download requested software

## Slide 13: Approvals
Name of the stakeholders to approve the document
Name (In Capital Letters) Signature Date:
1. 2. 3. 4.